Business Requirements Document (BRD)
AI-based Predictive Maintenance & Anomaly Detection Platform

Version 1.0 | Date: 31 Jan 2026 | Confidential

Document Control

| Field | Value |
| --- | --- |
| Document Title | BRD - AI Predictive Maintenance & Anomaly Detection Platform |
| Project Name | AIMaint-01 |
| Prepared By | [Your Name / Team] |
| Reviewed By | [Stakeholders] |
| Approved By | [Sponsor] |
| Version | 1.0 |
| Date | 31 Jan 2026 |

Revision History

| Version | Date | Author | Description of Change |
| --- | --- | --- | --- |
| 1.0 | 31 Jan 2026 | [Your Name] | Initial draft |

# Table of Contents

Note: In Microsoft Word, right-click and choose 'Update Field' to generate the TOC automatically once finalized.

# 1. Purpose

This BRD defines the business needs and high-level requirements for the AI-based Predictive Maintenance & Anomaly Detection Platform. It serves as a baseline for solution design, delivery planning, and acceptance of the Phase 1 (pilot) implementation.

# 2. Background and Business Context

Unplanned equipment downtime and inefficient preventive maintenance schedules can result in production losses, safety risk, and higher maintenance cost. The proposed platform uses time-series sensor data and maintenance history to detect anomalies, estimate asset health, and recommend timely actions.

# 3. Objectives and Success Metrics

Objectives:

Reduce unplanned downtime by providing early warning alerts for asset anomalies.

Improve maintenance planning through asset health scoring, trending, and recommendations.

Enable continuous improvement via technician feedback loops on alert outcomes.

Provide auditable, secure operations suitable for industrial environments.

Success Metrics (pilot targets - adjust as needed):

>= 20% reduction in unplanned downtime hours for pilot assets (baseline vs. post-pilot).

>= 80% of high-severity alerts acknowledged within defined SLA (e.g., 1 hour).

Precision/Recall targets agreed for anomalies (e.g., >= 0.70 precision at agreed recall).

Data pipeline completeness > 99% for required sensors; ingestion latency <= 5 minutes.

# 4. Scope

In Scope (Phase 1 Pilot):

Ingest time-series sensor data (vibration, temperature, current) from SCADA/Historian for selected pilot assets.

Ingest relevant maintenance context from CMMS (work orders, asset master data, failure codes).

Baseline anomaly detection model and asset health scoring with explainability summary.

Dashboards for health trends and alert monitoring.

Alert delivery and ability to create CMMS work orders (where feasible).

User feedback capture on alert outcomes to support model refinement.

Basic MLOps: CI/CD, model registry, environment deployment, monitoring (drift/metrics).

Out of Scope (Phase 1):

Full plant-wide rollout across all assets and sites.

Closed-loop automated maintenance execution without human approval.

Advanced optimization (spare parts forecasting, scheduling optimization) beyond pilot.

Computer vision/inspection use cases (unless explicitly added later).

# 5. Stakeholders and Users

| Role | Representative | Interest/Responsibilities | Decision Rights |
| --- | --- | --- | --- |
| Sponsor / Plant Leadership | [Name] | Funding, business priorities, success criteria | Approve scope & go/no-go |
| Maintenance Lead | [Name] | Operational ownership, adoption, maintenance workflows | Accept pilot outcomes |
| Reliability Engineer | [Name] | Failure analysis, model validation, thresholds | Validate model outputs |
| Maintenance Technician | [Name] | Alert handling, feedback on outcomes | Provide feedback; UAT sign-off |
| IT / OT Network & Security | [Name] | Connectivity, access controls, compliance | Approve integrations/access |
| Data/AI Team | [Team] | Ingestion, modeling, deployment, monitoring | Design & deliver solution |

# 6. Current State Overview

Maintenance is primarily preventive and reactive, with limited real-time analytics. Sensor data exists in SCADA/Historian systems, while maintenance actions and outcomes are tracked in CMMS. Data and insight are siloed, and anomaly detection is largely manual.

# 7. Future State Overview

Users will access a unified platform that ingests sensor and CMMS data, computes asset health, and generates anomaly alerts with recommended actions. Alerts can trigger work order creation in CMMS. Technicians provide feedback on outcomes (true/false, failure type), which is stored with an audit trail and used to iteratively improve models and thresholds.

# 8. Business Requirements

## 8.1 Functional Requirements (FR)

| FR ID | Requirement | Priority | User/Role | Acceptance Criteria | Dependencies | Notes |
| --- | --- | --- | --- | --- | --- | --- |
| FR-001 | Ingest time-series sensor data (vibration, temperature, current) from SCADA/Historians. | Must | Data Engineer | Data available in platform within 5 minutes of arrival; completeness > 99%. | SCADA access, network | Phase 1 assets only |
| FR-002 | Compute asset health score and show trend per asset. | Must | Maintenance Lead | Dashboard displays last 30/90 days; downloadable. | Feature store |  |
| FR-003 | Generate anomaly alerts with severity and recommended actions. | Must | Reliability Engineer | Alerts include timestamp, severity, explanation, and recommended action. | Model trained |  |
| FR-004 | Create CMMS work order from alert with prefilled fields. | Should | Maintenance Planner | Work order created with asset ID, issue type, priority. | CMMS API |  |
| FR-005 | Collect feedback on alert outcome (true/false, failure type). | Must | Maintenance Technician | Feedback form accessible; stored with audit trail. | User accounts | Enables continuous improvement |

Add/modify functional requirements as needed.

## 8.2 Non-Functional Requirements (NFR)

| Category | Requirement | Target | Measurement/Proof | Priority |
| --- | --- | --- | --- | --- |
| Performance | Dashboard load time | < 3 seconds for standard views | Load testing report | Must |
| Availability | Platform uptime | 99.5% monthly | Monitoring SLA | Must |
| Security | RBAC + MFA for privileged roles | Enabled | Security test evidence | Must |
| Data Privacy | Retention and deletion policy | [TBD] | Policy document | Should |
| Explainability | Provide human-readable drivers for alerts | Top N features / rule summary | Model report | Should |
| Auditability | Store model version + data snapshot for each alert | 100% alerts traceable | Audit log review | Must |

# 9. Data Requirements

Primary Data Sources:

SCADA/Historian: high-frequency sensor signals for pilot assets (vibration, temperature, current, etc.).

CMMS: asset master data, work orders, failure codes, maintenance logs, downtime events.

Reference data: asset criticality, maintenance strategies, operating context (shift/line, production state).

Data Quality Expectations:

Time synchronization: consistent timestamping and time zone handling.

Missing data handling: documented rules; alerts suppressed or flagged when data quality is insufficient.

Labeling: ability to associate anomalies with known events/failures for evaluation and tuning.

# 10. Assumptions and Constraints

Assumptions:

Phase 1 is a pilot focused on a limited set of critical assets.

Required OT/IT approvals for SCADA/Historian access will be obtained.

CMMS provides an API or export mechanism for required records.

Stakeholders will participate in workshops and UAT.

Constraints:

OT network segmentation and security policies may limit direct connectivity.

Historical failure labels may be sparse; model approach must accommodate limited supervision.

Pilot timeline is constrained to one month for initial validation.

# 11. Risks and Mitigations

| Risk | Impact | Likelihood | Mitigation |
| --- | --- | --- | --- |
| Insufficient data quality/coverage for pilot assets | Model performance degraded; missed alerts | Medium | Complete data profiling in Week 1; define minimum data quality gates; engage OT early. |
| High false positive rate reduces trust | Low adoption | Medium | Threshold tuning with reliability engineers; staged alerting; explainability and feedback loop. |
| Integration delays with CMMS/SCADA | Schedule slip | Medium | Start connectivity confirmation early; build stubs; prioritize manual workflow for pilot if needed. |
| Security/compliance gaps | Go-live blocked | Low/Medium | RBAC/MFA; audit logging; security testing evidence; align with IT security standards. |

# 12. Acceptance and Sign-off

The pilot will be accepted when agreed success metrics are met, functional requirements are validated in UAT, and stakeholders sign off on readiness for next phase expansion.

| Name / Role | Signature | Date |
| --- | --- | --- |